## Slide 1
SDF Transformation Center
SDF Stage Gate Document

## Slide 2: App stage-gating checklist
CHECKLIST
Level | Stage | No | Deliverables | Checklist | Status
L0 | Project Ideation | 1 | 1-pager for title & description, pain points, solution, etc for an use case idea | ● | Pass 2nd Jan 2025
 |  | 2 | Area of Impact in the Value Stream |  | 
 |  | 3 | Estimated Financial Impact [Top-Down: P&L  KPI Tree  Cost] |  | 
L1 | Project Governance | 1 | Project Team [Champion, Leader(s), Members, Process Owners and Finance] |  | Pass 5th Feb 2025
 |  | 2 | Key stakeholders in HMG and Third parties (Eg; Glovis, etc) |  | 
 |  | 3 | Project Path to L3 stage gating [Schedule and deliverables] |  | 
L2 | Problem statement & Impact | 1 | As-is process map(s) documentation (including pain-point list with financial impact and systems used) |  | Scheduled 6th Mac 2025
 |  | 2 | To-be process map(s) documentation (including stakeholder map, solution coverage, design choices, etc.) |  | 
 |  | 3 | User Stories documentation mapped to ‘To-be’ process map(s) |  | 
 |  | 4 | Technology assessment (connectivity test, existing asset inventory, etc.) |  | 
 |  | 5 | Business Implications (aligned with key stakeholders) |  | 
L3 | Planning Formal Presentation at investment review meeting (if needed) | 1 | Solution architecture design - Conceptual |  | Scheduled 9th April 2025
 |  | 2 | Solution architecture design - Logical |  | 
 |  | 3 | Solution architecture design - Physical |  | 
 |  | 4 | Cost of implementation (one-time & recurring cost) |  | 
 |  | 5 | RoI estimate (Target: 6-12 months) |  | 
 |  | 6 | Implementation plan (Process / Technology / Organization sprints) |  | 
L4 | Development & Deployment in a factory Formal Presentation at completion reporting (if needed) | 1 | Deployment effort (people, vendors, etc) |  | Scheduled 10th May 2025
 |  | 2 | Deployment infrastructure (digital architecture adapted for the use-case) |  | 
 |  | 3 | Deployment Approach (how user uses new technology / revises processes) |  | 
 |  | 4 | Process: Final review of to-be process documentation, solution architecture |  | 
 |  | 5 | Technology: Alpha checkpoint document (User test plan & solution validation. Involving early users and real data to validate solution developed. Issue collections and bug fixing) |  | 
 |  | 6 | Organization: Beta checkpoint document (Users training, onboarding and signoff). Performance and business process discussion |  | 
 |  | 7 | Deployment Value Capture (measurement of improved KPI) |  | 
 |  | 8 | Product release to customer (management signoff) |  | 
 |  | 9 | Hyper-care support plan (period and PICs) |  | 
L5 | Impact verification (mainly by Finance) | 1 | Actual financial impact captured after deployment | ● (to be released) | Scheduled 10th June 2025
 |  | 2 | App recipe (how to capture value) | ● (to be released) | 

## Slide 3
Stage name
LX

## Slide 4
XXX
XXX
XXX
Insert Title here
Page Brief description
Step X – Step Description
Step X – Step Description
Step X – Step Description

## Slide 5: Insert Title here
1 Pager
Business Case
Describe the business case for the opportunity.
As-Is
To-Be
Guide questions to answer:
XXX
Guide questions to answer:
XXX
Project Leader | 
Project Sponsor | 
Factory in scope | 
P&L Line Item | Operational KPI | Cost Impact Sizing |  | 
 |  | High | Medium | Low
Impact (1,000 EURO) | Investment (1,000 EURO) | RoI (Month) | Feasibility (Low : 1 - High :5)
X | X | X | X

## Slide 6
사내한 (Restricted)
Capture actual process steps, and fully align across all stakeholders
Identify specific process challenges to be addressed by the app
Design future-state process to address pain points from As-Is analysis
Identify where and how the app needs to support new process
Pre-define stories based on roles of users in the to-be process
Complement the stories with specific user needs in the process
Evolve to-be process and user-stories into a UX/UI flow
Derive presentation, logical and data interface blocks – key app components
Define logical workflows and dependencies between app components
Define data models as well as data flows
Define 7 key hardware and infrastructure setup choices to run the app
Return on investment based on impact sized vs. hardware, software and other investments (one-off and recurring)
Identify & connect systems and equipment required for app development
Map data required from these systems/equipment along the to-be process
Identify KPI & Cost drivers
Calculate cost improvement impact
Impact vs investment to calculate RoI
Evaluate size of investment required
Detail
Approach step
Impact Evolution
Logical Design
RoI
As-Is Process
To-Be Process
User Stories
6
7
8
1
3
2
Tech assessment
4
Conceptual Design
5
Physical Design
Page Brief description
Insert Title here

## Slide 7
사내한 (Restricted)
L1 Stage Gating
13 Feb
Identify stakeholders
Estimate high level impact on production
Refine user cases to stakeholders’ comments
Detail User Stories Workshop
Organize workshops to gather User Stories
Map User Stories to business process
Estimate Operational impact to HMGICS and HMG
L2 Stage Gating
21 Mar
Refine to stakeholders’ comments
Complete As-is , To-Be process
L3 Stage Gating Preparation
30 Apr
Conceptual/Logical/Physical
Technology and Solutions architecture plan
ROI Calculations
Propose project development timeline
*
Solution Architecture Review
08 Apr
Finalise solution architecture
07 Mar
Insert Title here
Page Brief description

## Slide 8
Impact X
Impact
Problem | R06 solution | Improvement
[Description] | [Description] | [Description]
Note:
AGV OTIF reduced on 24th July due to Downlift malfunction
사내한 (Restricted)
Insert Title here
Image
Image
Image

## Slide 9
Image
Image
Image
Data needs of the app
Entity Relationship Diagram (ERD)
G1 app physical database
Core Tables – Describes properties of the overall G1 application (e.g., user management)
Issue Module Tables - Describes properties specific to the Issue Management module
Factory Tables – Describes factory-specific properties
Table type | Description
Master Table | Global Standard (Single Data Model)
Config Table | factory data table (configurable by factory)
Transaction Table | change records
Types of Tables in ERD
Types of Tables in data needs
Page Brief description
Insert Title here

## Slide 10
Definitions
Functional Test
Functional Test Plan referencing functional specifications was defined to do tests in parallel with development to find misunderstandings in business logic and bugs early.
Test plan included:
Test ID
Main specification
Sub-specification
Test Scenario
Test steps
Expected result
Tester name
Date of test
Actual Result
Environment of test
Overall Result
Test ID | Main Spec | Sub-Spec | Test Scenario | Steps | Expected Result | Tester | Date of Test | Actual Result | Environment | Result
FR-200-TC01 | FR-200 [TWX] Containment Hamburger Menu | Menu items | Verify hamburger menu opens from containment screen | 1. Login 2. Navigate to containment screen 3. Click hamburger menu icon at top left | Hamburger menu opens successfully from the top left-hand corner of the screen | Leo | 3/27/2026 | Can not check | Dev | Fail
FR-200-TC02 | FR-200 [TWX] Containment Hamburger Menu | Containment List | Verify navigation to Containment List from hamburger menu | 1. Open hamburger menu 2. Click Containment List | User is navigated to the Containment List screen | Leo | 3/27/2026 | Can not check | Dev | Fail
FR-200-TC03 | FR-200 [TWX] Containment Hamburger Menu | Car Management | Verify Car Management parent option is available in hamburger menu | 1. Open hamburger menu 2. Review available menu items | Car Management option is displayed in the hamburger menu | Leo | 3/27/2026 | No hamburget menu (car mangement) | Dev | Fail
FR-200-TC04 | FR-200 [TWX] Containment Hamburger Menu | Car Management - Body | Verify navigation to Body car management screen | 1. Open hamburger menu 2. Select Car Management 3. Select Body | User is navigated to the Body car management screen | Leo | 3/27/2026 | No hamburget menu (car mangement) | Dev | Fail
FR-204.2-TC02 | FR-204 Main Containment Details – VIN Range | FR-204.2 Main Panel - VIN Table | Verify VIN table scope | 1. Open VIN Range tab | Table shows all VINs generated under the containment ticket across shops | Andrew | 2/4/2026 | Able to see generated VIN | Dev | Pass
Insert Title here
Page Brief description

## Slide 11
UAT
Test
Tester
Objective
L1
L5
L2
L3
L4
Ideal scenario test
KaSK
User Test
Induced
Exception
Based on
Ideal flow
Non-process
exception
Scenario
Deviation
G1 App WS1
(Translators and Data scientists)
KaSK Users
G1 app WS1
KaSK Super Users
Validate features against UX flow
Ensure app behaves as designed
Test controlled variations from ideal flow
Validate error handling (“Try to Break app”)
Validate application under extreme conditions
Simulate device and infra failures
Ensure system resiliency, recovery logic, error logging, data integrity.
Run E2E process flow with factory variation (e.g., delayed response)
Validate cross-functional dependencies
Confirm workflow integrity across shifts, devices
Final validation by end users
Confirm usability, clarity, workflow alignment.
Capture user feedbacks for minor refinement before full deployment
L-1
DB + Front-End Data Integrity Check
Cross-check against database records
Validate read/write consistency for entities (e.g. issue details/state)
Ensure no data loss, duplication, or corruption
L-2
TWX-based API Service Tests
Validate API adherence to defined contracts
Check status codes, payload structure, and field mapping
Test error handling, timeouts, and retries
Verify access management
L-3
Individual Service Unit Tests
Test each service in isolation
Validate core logic and calculations
Check handling across diverse inputs
G1 App WS2
(Developers)
Insert Title here
Page Brief description

## Slide 12
Plan / Sprint | Sprint 1 | Sprint 2 | Sprint 3 | Sprint 4 | Sprint 5 | Handover & Hypercare
Sprint Objective (EPIC) | Collect all issues in one place | Assign the right owner | Close the loop (CI) | Integrate real-time reporting/analyses, and make it sustainable (mobile) | Automate production report and drive CI Performance | 
Process | 68 processes defined Demo, training, dry run | 89 processes defined | 103 processes defined CI process defined | 109 processes defined Mobile app process defined | 111 processes defined | Handover process defined Process signoff
Technology | Backend setup (DB tables, data structure) Issue list repository Email notification WSC & Tablet setup Functional testing | Issue Reclassification Downtime split | Issue board enhancement CI board development Mobile app development | Integrate production reporting Power BI development Mobile App deployment | Time range selector Schedule chart CI dashboard | Documentation
Organization | R&R definition | Capabilities building in MIG PCC – Overall performance PT – Overall issue management LT, MC – Specific issues |  | PCC-led with DX support | PCC lead independently | Handover training
May | Jun | July | Aug | Sep | Oct | Nov | Dec
Production
Production
Production
Production
Production
Insert Title here
사내한 (Restricted)

## Slide 13
May’25
Automated trigger-based data capture
Standardized schema for long-term scalability
Database Administrators (DBA)
Log#3
Jun’25
Integration with Legacy systems (HALO, HIMS, LEO, ECS)
Near Real-time milestone tracking
Historical timestamp audit logs
Implementation of UI changes for ease of usability
Observe correction made on data accuracy and database data integrity
All legacy systems data received and validated
Observe network stability and reliability of tool
LT Supervisor & Equipment Engineer
Log#3
Canary / Rolling Deployment
Features
People
Sept’25 ~ Nov’25
View case ids in a grid synced with A61
Interactive issue escalation and closure workflow
Area-level visualization of issue hotspots
KPI observation for application adoption and impact
LT Supervisor & Equipment Engineer
Ass#1 (A61)
Log#3
Data accuracy
Trigger procedures execution success/failure logs
Stability of legacy systems
Data synchronization between legacy and application DB
Accuracy of timestamps across systems
Dashboard refresh frequency & latency
Items to Monitor
API response time and error handling
Ticket creation & closure success rate
Issue area mapping accuracy
Data accuracy
Network connectivity
Solution Adoption
Trigger procedures and tables created in legacy systems for integration
Application DB schema designed to capture all Setbox & pallet data
Functionality
Process Tracking Dashboard showing timestamps at each milestone of Setbox & pallet flow
Auto-validate and create A61 case IDs
Overview Dashboard integrating with data lightning via API
Ability to update/close A61 case ids directly from dashboard
Analyse Logistics Downtime & OEE Impact
Aug’25
Standardized PLC data ingestion layer
Error-checking and validation logic for PLC data
Configurable PLC parameter tuning to prevent misreads
Seamless Data Integration
Automated Data Capture
High Data Accuracy & Stability
Maintenance Engineer (PLC)
DS01 (KEPWARE)
Log#3
PLC-to-Kepware connectivity status
Data transmission errors or packet drops
Accuracy and completeness of captured data
Establish connectivity to PLCs via Kepware
Capture Barcode Reader (BCR) data into the application
Fine-tune PLC configurations for stability and accuracy
Insert Title here
사내한 (Restricted)

## Slide 14
Update Lesson Learnt to master lesson learned excel, and copy them / screenshot to the table above
S.No | Project Phase (L0/L1/L2/L3/L4) | Person | Category (Process/ Technology/ Organization) | +/- | Problem/Success Summary (What were the barriers to succeed/ What went well) | Impact to project outcome | Maintain/ Improve this level of cross team collaboration
 |  |  |  | + |  |  | 
 |  |  |  | - |  |  | 
Master Lessons Learned List
Page Brief description
Lessons Learned

## Slide 15: Version Control – SDF Stage-Gate Document
Date | Version | Description | Slide Title (Slide no.) | By Whom
20/9 | V5 | Updated Tech Assessment and Physical Design as per KaSK --> need to update for HMMC | Tech Assessment section (s42+) | Min Ling

## Slide 16: Stakeholder’s comments
L1 STAGE GATING
Report Version | Stakeholder | Comments | Event & Date | Action
Report Version | Stakeholder | Comments | Event & Date | Action
L2 STAGE GATING

## Slide 17
Teams | Roles | Use Case Process Name |  |  | 
 |  | Issue Detection | Troubleshooting | Issue Reporting | Management Reporting (DDF EOD, CEO Quality reporting)
Assembly | System | PLC subprocess real time duration PLC subprocess Standard Time PLC Alarms if incident occurs Final Sub-Category of fault | PLC Subprocess sequence PLC Alarms and Timestamp Body Part and ongoing process when fault occurred | PLC Alarms and Timestamp Body Part and ongoing process when fault occurred Final Sub-Category of fault (using existing categories) | Documented in A61 all issue cases and detailed information in description.
 | Vision / Robotics / PLC Engineer | As the specialist, I want to be informed of only the relevant issue requiring my involvement in real time. | I require all the relevant information needed to trace the actions that led up to the issue. | Automation issues are reported automatically with the correct “final sub-category” and the relevant details that led to the issue in a61 | As the specialist, I want all incidents to be automatically recorded in detail to recall the issue for deeper RCA investigation.
 |  | I want an automatic issue to be created with the relevant details and subcategory through PLC for accurate issue detection. | If additional Issues occur on the same vehicle, I want the additional information and sequence of events to be appended to the same issue. | I require the application to automatically understand the data pulled for categorizing the correct subcategory and inform the relevant PIC | I require issue to be correctly categorized for accurate reporting of downtime and calculation of OEE
 |  | I require each process to be matched with an appropriate standard time to identify the sub process that has caused an issue in the automation cell for reporting in A61. | I want PLC alarms and subprocess sequences to be pulled and compiled into A61 details for my full understanding of the issue. | I need the subcategory to be updated with the correct root cause for recalling issues and reporting | 
What user wants to do or how to be notified
What business logic does user want
What information needs to be gathered in app
L2-3: User-stories – Automation Issue Triggered
Notes: Dark factory perspective, how to we improve things user stories should be targeting this

## Slide 18
사내한 (Restricted)
Revenue
Cost
Sales
Vehicle
Engine & Spare Part
Material consumption
OS&D Cost
FG Inventory Working Capital Cost
Logistics services cost (Glovis)
Employee benefits
Energy consumption
…
Labour Cost-Body
Labour Cost-Paint
Labour Cost-Assembly
Other Cost Items
Parts & Consumables usage
…
Air freight Cost
…
Warranty
Direct Labour cost
Assembly M/H
Staff M/H
Operator M/H
Leasing M/H
Trim Line
Chassis Line
…
O/Sourcing M/H
Body Labour cost
…
…
Lack of real-time visibility into repair
duration and manual recording across
multiple platforms
Repair Line
AS002
Mapping
Energy Consumption Cost
Power Consumption
Press Consumption
Body Consumption
Paint Consumption
…
Gas Consumption
…
Mapping
Pro Forma - Profit & Loss
Value Trees
Pain - points
Top – Down Approach
…
…
Sub-Material
Inventory Cost
Logistics cost
Energy
Cost Drivers
Headcount
Data
L0-X: [Section Title]
Page Brief description

## Slide 19
KPI Lv 1 |  | Process Definition | Undefined | Defined | Digitalized | Integrated | Intelligent | Autonomous | Remarks
Operations | Productivity | Monitor and manage production performance | - | - | ● | ● (A61,A71) | - | - | Total : 45 A61 Impact: +2.8%
 |  | Production issue escalation, resolution and root cause analysis | - | ● | ● (A61) | - | - | - | 
 |  | CI implementation and performance analysis | - | ● | ● (A61) | - | - | - | 
 | Assembly (Manual Cell) | Manage work performance | - | ● | ● (A61,W03) | - | - | - | 
 | Mobile Robot | Monitor MR Operation | - | - | ● (R06, A61) | - | - | - | 
 | Maintenance | Troubleshoot equipment issues | - | - | ● (M08,A61) | - | - | - | 
 |  | Manage equipment downtime | - | ● | ● (A61) | - | - | - | 
 |  | Maintenance execution and escalation/assistance | - | - | ● (M08,A61) | - | - | - | 
 | Quality | Quality issue containment and temp countermeasure | - | ● | ● (A61) | - | - | - | 
사내한 (Restricted)
● : Current, ● : 2025 Target
KPI Lv 1 |  | Process Definition |  | Undefined | Defined | Digitalized | Integrated | Intelligent | Autonomous | Remarks
Supply Chain | Supply Chain | Parts warehousing management | Manage incoming parts quality | - | - | ● (A61) | - | - | - | Total : 26 A61 Impact: +5.0%
 | Planning | Production progress management | Manage production progress | - | ● | ● (A61) | - | - | - | 
 |  | Management of production indicators | Manage production performance | - | ● | ● (A61) | - | - | - | 
 | Logistics | In-house logistics management | Monitor logistics automation status | ● | ● (A61) | - | - | - | - | 
 |  |  | Manage sequence pallet | - | - | ● | ● (A61) | - | - | 
 |  |  | Manage set box pallet | - | - | ● | ● (A61) | - | - | 
 |  |  | Supply parts to cell | - | - | ● | ● (A61,S102) | - | - | 
Digitalization of Production Issue lifecycle through multiple digital interfaces and automated issue creation estimated to improve overall Process Input KPI by 7.8%
Input KPI - Process

## Slide 20
L2-5: Business Implications – Operational Impact Calculation
Repair Group | OT Type | No. of repairs in 2024 | As-Is | To-be |  | Operational Impact |  | Overtime financial Impact range1 (€ ‘000) | 
 |  |  | 2024 Overtime (man-Hrs) | Residual Overtime1 (man-Hrs) |  | Overtime man-hour Savings 1 (man-Hrs) |  |  | 
 |  |  |  | Worst Case | Best Case | Worst Case | Best Case | Worst Case | Best Case
Test Repair | Non-spike Day | 53,794 | 637 | - | - | 637 | 637 | XX-YY | XX-YY
 | Spike day | 2,966 | 3,048 | 2,477 | 2,284 | 570 | 763 | XX-YY | XX-YY
Touch Up | Non-spike Day | 56,972 | 170 | - | - | 170 | 170 | XX-YY | XX-YY
 | Spike day | 1,599 | 1,599 | 1,102 | 950 | 497 | 649 | XX-YY | XX-YY
Grand Total |  | 115,331 | 5,453 | 3,579 | 3,235 | 2,218 | 2,218 | € XX-YY | 
OT Savings (€)
OT Savings X Labor Cost 2
OT Savings (Hrs) =[As-is OT] – [To-be OT]
Next 10 days regular hour savings used
Assumed 234 working days in 2024 and labor cost of €xx.yy /hr
Source: Analysis based on 2024 repair data; Impact value sanitized to preserve confidentiality
OPTIONAL for HMGICS Stage-gating
Key Drivers of OT Reduction
Reduced time taken to report repair
More repairs done during weekday than weekend (OT spike days)
Description

## Slide 21
사내한 (Restricted)
[Description]
L3-X: Conceptual – Link Block Architecture
Presentation Layer
Issue management
Containment
Repair
Cont. improvement
Reports & dashboards
App admin pages
IT admin pages
Logic layer
Issue management
Cont. improvement
IT admin pages
App admin pages
Common functions
State machines
Interface layer
Reports & dashboards
Containment
Repair
Step 1 – [Description]
Step 2 - [Description]
Step 3 - [Description]

## Slide 22
사내한 (Restricted)
L3-3: Physical - approach
6 key areas are considered for the physical design of application infrastructure setup, and will be developed hand in hand together with Local IT
servers, databases, network, application setup, dockerisation, cloud, security
Servers
Databases
Network
Application setup
Cloud
Cybersecurity
① Thingworx server
② Kepware server
③ Database server
① Database – Thingworx & G1 App (Postgres SQL)
② Time series database [not needed for G1]
① Network Zone
② IP Details
③ Firewall
④ Monitoring​
① Application Database Creation
② Thingworx Installation
③ Multi-Environment setup
④ CI/CD Pipeline setup
① AWS Foundational Services
② AWS Application Services
③ Deployment & Management
① Network Security
② Infrastructure Security (hosting environment)
③ Platform and application Security

## Slide 23: L3-3: Physical setup - R&R
Stage | Activity | Responsible | Support
Design | Define tech choices across six areas of physical design (Server, DB, Network, Application, Security, Cloud) | SDF CFT | IT Infra/MES/ERP
Deployment (Installment) | Infrastructure setup (Server, DB, Network, Cyber Security, Cloud) | IT Infra | SDF CFT
 | Platform setup (Thingworx, Kepware, Outsystems) | IT Infra | SDF CFT
 | Platform-related Application setup (using SDF scripts, one-off/upgrade) | SDF CFT | IT Infra
Operation | Application reconfiguration (Operational adjustments) | Super User | SDF CFT
 | Infrastructure monitoring & maintenance | IT Infra | SDF CFT
 | Application health status monitoring (platform-related) | IT Infra/MES | SDF CFT
 | Application debugging & upgrade (CI/CD) | SDF CFT | IT MES
The goal is to clearly define roles between SDF CFT and IT Infra/MES/ERP and systematically manage the full lifecycle from design to operation
User (Level 1) | Utilized IT/OT Systems Operate Respective Systems (Web, Software, Hardware)
Super User (Level 2) | Changing Master data and H/W mgt. Master Data Management (Car Model, Worklist, OCN, Part Master) Data validation (Plan Data, Order Data, Inspection Data) Common Configurations (New Car, New Revision, New Device, etc)
System Admin (Level 3) | System/Infra Operation & Troubleshoot System/Infra Operations / Maintenance / Monitoring User Access, Roles, Permissions Management Troubleshoot Interface / Data Issues HAE : IT MES or IT Infra
Developer (Level 4) | Fixing system bugs and manage source code Bug fixes (MES, QMS, LES) Backend Configurations DevOps Tools Code level debugging and troubleshooting
[Physical Setup R&R]
[User Definition]

## Slide 24: Appendix. Direction for testing with other systems in multi-environments
Case 1
Case 2
Counter systems : Dev / Prod
Counter systems : Prod only
Review connectivity guidance for each Thingworx multi-environment setup based on the configuration of corresponding external systems.
Dev
QA
Prod
Dev
Prod
Dev
QA
Prod
Prod
Counter system
Counter system
※ ‘Thingworx QA ↔ Counter System Prod’ Connection
- To connect with ‘Prod’ environment, need to meet all these conditions : ① Read-only ② Low frequency (At most once per minute) ③ share the test case and schedule in advance ④ Need to get approval counter system PIC
Conditional Access
1 /2
Conditional Access
Environment Case | Environment | Thingworx |  |  | Remark
 |  | Dev | QA | Prod | 
Case 1 (Dev / Prod) | Dev | ● | ● (Write) |  | - Need to request to put sample data in Dev to counter system PIC - Need to algin with system PIC to test ‘write’
 | Prod |  | ● (DB Read) | ● | - Need to meet the condition to test QA ↔ Prod (Read only)
Case 2 (Prod Only) | Prod | - | ● (DB Read) | ● | - To test ‘Thingworx QA write’, need to test using mock
- In case of ‘Write’ test (Insert/Update/Delete) in QA, then need to test with Dev environment if it has otherwise make mock test

## Slide 25: L3-4: [Example from KaSK G1] Cost of Implementation (One Time & Recurring)
Investment requirement detail:
Investment type | Investment | Detail | Specifications | # | Cost (€)
One-time | Infrastructure One-time | Thingworx - Server (1 DEV, 1 QA & 1 PRD) | 16 CPU Core, 32 GB RAM | 3 | 7,500
 |  | Outsystems - Server (1 PRD) | 8 CPU Core, 16 GB RAM | 2 | 1,820
 |  | DB - PostgreSQL DBMS (Thingworx) | 8 CPU Core, 16 GB RAM | 3 | 2,730
 |  | DB – PGPool-II (for PostgreSQL HA) | 8 CPU Core, 16 GB RAM | 2 | 1,820
 |  | DB – MSSQL DBMS (Outsystems) | 8 CPU Core, 16 GB RAM | 2 | 1,820
 |  | Storage - NAS Server + Storage (1+ TB HDD) | 8 CPU Core, 16 GB RAM | 1 | 910
 |  | Subtotal – Infrastructure |  |  | 16,600
 | Operating System One-time | Thingworx | Windows Server OS | 3 | 900
 |  | Outsystems | Windows Server OS | 4 | 1,200
 |  | PostgreSQL DBMS | Linux OS (Opensource) | 5 | 0
 |  | Subtotal – Operating System |  |  | 2,100
Recurring (Annual) | Software Licenses Recurring (per year) | Thingworx |  |  | 
 |  | Developer user accounts required |  | 4 | 1,204
 |  | Viewer user accounts required (from Design Principles) |  | 90 | 7,405
 |  | Platform |  | 1 | 39,985
 |  | Outsystems |  |  | 
 |  | Outsystem platform (2 environments PRD, Lifetime Services) | 100 Users | 1 | 33,300
 |  | MS SQL License | 1 License = 850euro | 2 | 1,700
 |  | Subtotal – Software Licenses |  |  | 83,594
Total |  |  |  | - | 102,294
PRELIMINARY

## Slide 26: L4-7 Production Release to User
Super Users:
PCC: Oscar/Sejun
PT: Raj/Firdaus R
LT: Firdaus J/Chu Kien
QIT: Ban
MC: Li Jian/DJ/Ben
Handover Tasks:
Issue Escalation processes
EoD, Process change, and CI processes
Super User admin pages
A61 and Power BI dashboards
Handover Date: 3-14 Feb
A61_Compiled_Process Document_Jan2025.xlsx
Issue Escalation processes
EoD process
Super User admin pages
A61 - Data Lightning and Production Issue Tracking
CI process
OEE & Downtime Monitoring dashboard
Production Schedule dashboard
A61 - Data Lightning and Production Issue Tracking

## Slide 27: L4-6: Organization – Key User Training Events
31 Oct
R06.2 Demonstration
31 Oct
R06.2 User Training
13 Nov
Deployment of R06.2
21 Nov
R06.2 Dashboard UAT
R06.2 Impact Tracking
19-24 Nov
R06.2 Demo and User Training
R06.2 User Manual
R06.2 Deployment
Refer to next slide for template and place UAT in appendix
Image
Image
Image

## Slide 28: L4-9: Hypercare Support Plan (1/2)
Support Period:
15 Feb 2025 to 15 Apr 2025 (2 month)
Support Team:
Process: Gan Chin Wei
Technical: Gary Lim
IT: Janelle
Support Scope:
Data Lightning & production issue troubleshooting
EoD Reporting dashboard troubleshooting
Mobile Application troubleshooting
User guides and documentation
2. EoD Reporting dashboard
1. Data lightning and production issue tracking
3. Mobile Application
A61_Web_User_Manual_v1.docx
A61_MobileApp_TrainingMaterial_ver1.1 1.docx
A61_Downtime_Calc_Documentation_v3.docx
4. User Guides & Documentation
Janelle from IT janelle.chew@hmgics.com
User Manuals are to be uploaded to SDF Sharepoint: SDF Process - Home

## Slide 29
L3-3: Physical design – server setup
User Stories | Thingworx | Kepware [Use Case dependent] | Outsystems | Factory IT |  |  | SDF CFT | Discussion Points | Results
 |  |  |  | Infra | MES | ERP |  |  | 
1. Platform Selection (VM, Physical server) & Installation | Vmware or Physical server | Vmware or Physical server | Vmware or Physical server | ● |  |  |  | Which option we can use? | 
2. OS Selection & Installation | Windows Server 2022 | Windows Server 2022 | Windows Server 2022 | ● |  |  |  | Can we install a specific version of Windows or Linux? | 
3. Software + Runtime Installation | ThingWorx Foundation 9.7.0, Java JDK 11 | - | Platform server/Lifetime : IIS10, .Net4.2 |  |  |  | ● | Is it possible to download and install runtime and other necessary software? | 
4. Resource & Sizing Selection | Follow investment cost guidance | Follow investment cost guidance | Follow investment cost guidance | ● |  |  |  | Need minimal CPU : 128Core, Mem 256GB, Disk 6.5 | 
5. Investigation File Storage Server | To store the Ppt file or Image file | - | - | ● |  |  |  | Does the factory have the file storage server (e.g. NAS)? How big? | 
6. IT Admin User Account Access | PoV Team (2 members) Role-based access: (IT admin, Developer | PoV Team (2 members) Role-based access: (IT admin, Developer | PoV Team (2 members) Role-based access: (IT admin, Developer | ● |  |  |  | SDF CFT can access server? Can get administrator role? | 
7. Monitoring (agent / dashboard) | Agent: Zabbix, Centreon or similar | Agent: Zabbix, Centreon or similar | Agent: Zabbix, Centreon or similar | ● |  |  |  | Need to monitor below metrics (e.g. CPU, Memory, Disk, NIC) | 
PRELIMINARY
SDF Stack - Thingworx (IIOT platform), Outsystems (Mobile platform) and associated databases : Servers need to be provisioned accordingly

## Slide 30: L4-6: Organization: R&R
사내한 (Restricted)
○ During production
Mobile Robot Type1 | Current T/O | Covered Area | Baseline | R06 support | T/O suggestion
Overall Managing | 1 Engineer | Managing all MR related work - All Mobile robots - Staging area full status - Pallet empty cell status check | · Monitor 3 different system (MoRIMS, R-ACS, H-Data studio) · Staging area utilization (eyeball check) | · Overall summary (Mission, Alarm, Empty pallet Status) | X (Distribute the work to 2 engineer)
QR AGV | 1 Engineer | Lv1 (Box pallet ↔ AS·RS) Lv3 (Staging area) | · Mission monitoring · Alarm monitoring · Issue handling · System I/F alert check (L02) | · Mission · Alarm (80% covered) · Staging area full status (Dashboard + process) | 1 Engineer, 1 Technician · Engineer - Staging area full status management - AGV mission assignment intervention - Sequence pallet supply order check - Decide AGV replacement during production - System I/F check (L02 → R06) · Technician - Mission / Alarm monitoring - Minor AGV error (QR lost, HW error, etc) - Replace AGV if need - Parking robot error handling
Parking AMR | 1 technician | Lv1, 3, 6~7 (Parking area) | · Mission monitoring · Alarm monitoring · Issue handling | - | 
AMR | 1 Engineer | Lv3 (Port to Cell) | · Mission monitoring · Alarm monitoring · Issue handling · Manual action (Put more module skid) · System I/F alert check (L02) · Outstanding Delay pallet in the cell check (L02) | · Mission · Alarm (72%, covered) · Pallet empty cell status check | 1 Engineer, 1 Technician · Engineer - Pallet empty cell status check - Determine how to handle the issue when traffic jam, crash, etc happened - Determine put more module skid or extract it - System I/F check (L02 → R06) - Outstanding Delay pallet in the cell check (L02 → R06) · Technician - Mission / Alarm monitoring - Minor error handling (Network error, traffic jam, etc) - Off the path handling - Manual action
Body AGV | 1 technician | Lv3 (Main cells) | · Error monitoring (Traffic jam, crash etc) · Issue handling · Manual action | - | 
Chassis AGV |  | Lv3 (Chassis cells ↔ BIP Out) | · Mission monitoring · Alarm monitoring | - | 
- Reorganize R&R based on monitoring support & process improvement : (3 Engineer, 2 technician) → (2 Engineer, 2 technicians)
* After stabilizing all the mobile robot operations
* Task list during production